## Slide 1: Project planning: software set-up
PHP, HTML, & CSS
mySQL
Version control system
& repository

## Slide 2: Project management: methodology
For task management during sprints, we used Trello:
  Project backlog
  Sprint backlog
  In Progress
  Test
  “Done”
Adapted Agile SCRUM methodology
  Initial planning session to create Project Backlog
  3 sprints + sprint review meetings
  Daily contact

## Slide 3: Challenges
Lack of technical knowledge
  Zero previous experience of coding, website design, SCRUM…
  Utilised a variety of sources: course materials, tutorials, forum posts, and other sources of information on the web
  Trial and error!
Communication
  Division of labour
  Keeping each other updated and involved
  Primarily solved by using Hangouts and meeting weekly in person

## Slide 4: Coming soon…
Adding video content to the site
  Authorised users can embed video content with their blog posts using an upload form
  Can contain tours, reviews, and travel segments to bring the content to life
  Will be created using HTML5 and have JavaScript properties